Plan for Final TVC Rocket

Tuesday 4/18

* Discuss testing and make a plan/schedule to work around capstone

Wednesday 4/19

* Could meet with mark at 1pm?
* Work on code - Ian and Jah
  + Either AM or PM, we might be more awake in PM

Thursday 4/20

* Elijah to get transfer functions output from testing after time align
* Ian to get parachute code done and functional by Mark meeting
* **Mark meeting @3 PM**
* Generate PID values from transfer functions from real dynamics and upload PID values to rocket

Friday 4/21

* Elijah leaves AM

Saturday 4/22

* Elijah gone
* **Ian could test the rocket?**

Sunday 4/23

* Elijah back PM

Monday 4/24

* **New sweep test day, any additional data necessary**

Tuesday 4/25

* Get rocket ready for launch
  + Launch lugs
  + Shock cord
  + Deploy final TVC code

Wednesday 4/26

* **TVC Test Day 1**

Thursday 4/27

* **Mark meeting @3 PM**

Friday 4/28



Saturday 4/29

* **TVC Test Day 2**
* Ian needs to work on HRI project some

Sunday 4/30

* Generate any graphs/tables/pictures/videos
* Ian needs to work on HRI project some

Monday 3/1

* Finish poster day

Tuesday 3/2

* **Poster complete by noon**

Wednesday 3/3

* **Poster presentation day**